Graveyard — Developer A — Backend & Data Lead

Build guide for Backend / Infra Developer · 7-Day Timeline · Team Ignite

# Your Mission

Own the data model, core API, caching layer, and the business-facing features (advisor dashboard, digest email). Everything the other two developers build sits on top of your endpoints — your Day 1 output is the team's biggest single point of leverage.

# Features You Own

1. Add item / Mark as quit / Reason capture (API)

Core CRUD endpoints: create item, quit item, log a reason (tag + optional text). Keep the schema exactly as specified in the shared data model so the AI and frontend layers never have to guess field names.

4. Deterministic pattern stats module

A pure function: list of a user's entries in, a stats dict out (average days-to-quit, most frequent reason tag, timing clusters). No LLM involved. Unit-test it against synthetic data before anyone else depends on it.

7. Cached summaries

Store AI-generated summaries in pattern_summaries and regenerate only when a new quit event is logged — never on every dashboard load. This controls both latency and API cost.

20. Advisor / institution dashboard (mockup)

A simplified aggregate endpoint (and a bare-bones page, doesn't need to be pretty) that supports the university-partnership pitch: anonymized, cohort-level stats only.

21. Weekly digest email

A scheduled job that sends users a short auto-summary of their week's patterns. Simple templated email is enough — this is a credibility feature, not a design showcase.

In-app judge metrics dashboard

A simple internal page showing real numbers — active users, entries logged, AI accuracy thumbs-up rate — that the team can pull up live during judge Q&A.

# Your 7-Day Timeline

| Day | Focus | Tasks |
| --- | --- | --- |
| Day 1 | Data model & scaffolding | Finalize and share the data model + API contract with the team. Scaffold FastAPI + Postgres schema. Stub out all core CRUD endpoints (even if returning mock data initially). |
| Day 2 | Core loop live | Add item, quit item, and reason-capture endpoints fully working against the real database. Build and unit-test the deterministic stats module in isolation. |
| Day 3 | Stats wired to real data | Connect the stats module to real user data. Expose a stats endpoint the AI layer (Dev B) can call. Support Dev C in connecting the dashboard to real endpoints. |
| Day 4 | Caching + business features | Build the caching layer for pattern_summaries. Build the advisor/institution aggregate endpoint. Start the weekly digest email job. |
| Day 5 | Judge dashboard + hardening | Build the in-app judge metrics dashboard. Add basic auth/rate-limiting so the public launch doesn't break under real traffic. Fix any data integrity issues found from real usage. |
| Day 6 | Deploy & monitor | Deploy backend to production (Render/Railway). Monitor real user data coming in from the public launch. Fix bugs surfaced by real usage, not synthetic data. |
| Day 7 | Demo support | Make sure judge metrics dashboard reflects real, current numbers. Be on standby during the live demo in case of backend issues. Support final Product Hunt technical needs (e.g. uptime). |

# Coordination Notes

- Your Day 1 data model and API contract is a hard dependency for both other developers — treat any schema change after Day 1 as a breaking change that needs team sign-off.

- Ship the stats module before the AI layer needs it — Dev B cannot start real integration work until this exists.

- Keep endpoints returning consistent JSON shapes even while incomplete, so Dev C can build the frontend against mocked-but-realistic responses from Day 1.