Graveyard — Developer B — AI / ML Lead

Build guide for AI / ML Developer · 7-Day Timeline · Team Ignite

# Your Mission

Own everything that makes Graveyard more than a CRUD app: the prediction model, clustering, retrieval, grounding checks, and the multi-agent pipeline. This is the technical core of the team's pitch to judges — prioritize correctness and provable non-hallucination over flashiness.

# Features You Own

5. AI-phrased summary

The baseline LLM call: computed stats + reason texts in, a plain-language paragraph out. Tightly scoped prompt — the model may only phrase given numbers, never introduce new claims. Test tone (curious, not judgmental) against 3–4 synthetic histories.

8. Predictive quit-risk score

A lightweight model (logistic regression or simple survival/hazard model) trained on days-active + tag history, producing a % chance an active item gets quit soon. This is your headline technical feature — prioritize it early.

9. Semantic clustering of free-text reasons

Embed free-text/voice-transcribed reasons and cluster them (k-means or HDBSCAN) to surface patterns the user never explicitly tagged.

10. RAG-style retrieval for summaries

Instead of passing the N most recent entries to the LLM, retrieve the entries most semantically similar to the current situation, so the AI's phrasing is grounded in the most relevant history.

11. Grounding / fact-check layer

Force the LLM to output structured JSON where every claim is tagged to a specific stat ID. Validate in code that each claim maps to a real number before it's ever shown to a user. This is your proof of "we don't hallucinate."

12. Multi-agent pipeline

Split the AI work into three LangGraph agents: Extractor (pulls structured signal from raw text/voice), Pattern (finds clusters + stats), Narrator (writes the final phrased summary). Reuses your LangGraph.js experience — this is your most impressive technical story if it works cleanly.

13. "Why this prediction" explainer

One line showing the top feature driving the risk score (e.g. "no fixed deadline"). Keep it simple — surfacing the single highest-weight feature is enough, don't overbuild a full explainability system.

# Your 7-Day Timeline

| Day | Focus | Tasks |
| --- | --- | --- |
| Day 1 | Prompt design & data contract | Agree on the stats JSON shape with Dev A. Design and test the baseline summary prompt offline against sample data, before real endpoints exist. |
| Day 2 | Baseline AI call | Wire the AI-phrased summary against the real stats module once Dev A ships it. Validate tone and factual grounding against synthetic histories. |
| Day 3 | Prediction model v1 | Build and train the quit-risk prediction model on synthetic + early real data. Expose it behind a simple endpoint Dev C can call for the dashboard. |
| Day 4 | Retrieval, clustering, grounding | Build RAG-style retrieval over past entries. Add semantic clustering of free-text reasons. Build the grounding/fact-check validation layer. |
| Day 5 | Multi-agent pipeline | Assemble the Extractor → Pattern → Narrator pipeline in LangGraph. Add the "why this prediction" explainer line. Test end-to-end against real and synthetic accounts. |
| Day 6 | Model refresh on real data | Retrain/recalibrate the prediction model using real usage data from the public launch. Fix any grounding failures found in live use. |
| Day 7 | Demo readiness | Confirm the AI pipeline runs reliably on the seeded demo account with zero flaky calls. Have a fallback (cached summary) ready in case of API issues during the live demo. |

# Coordination Notes

- You depend on Dev A's stats endpoint and Dev C's UI hooks — confirm both contracts on Day 1 so you're not blocked on Day 3.

- Keep the base LLM summary (feature 5) working end-to-end before layering RAG, clustering, or the multi-agent pipeline on top — always have a working fallback.

- Cache and log every LLM call during the public launch phase — this gives you real accuracy data (thumbs-up rate) to quote in the demo.